# Detailed Project Roadmap: Automatic Speech Recognition (ASR) using Deep Learning

Program: CE-903-Group Project
Author: Hrithik Majumdar
Date: 26 January 2026

# Phase 1 – Problem Definition & Literature Review (Week 1)

• Define the research problem, scope, and target language(s) for ASR.
• Identify application context (offline batch ASR vs real-time ASR).
• Define evaluation metrics: Word Error Rate (WER), Character Error Rate (CER), and inference latency.
• Conduct an in-depth literature review covering:
  – Traditional ASR systems (HMM-GMM, DNN-HMM)
  – End-to-end ASR approaches (CTC, Attention-based models)
  – State-of-the-art architectures (Transformer, Conformer)
  – Self-supervised learning for speech (wav2vec 2.0, HuBERT)
• Identify research gaps, challenges, and potential contributions.
• Finalise research questions and hypotheses.

# Phase 2 – Dataset Selection & Data Preprocessing (Weeks 2–3)

• Select suitable datasets from public ASR corpora:
  – Mozilla Common Voice
  – VoxForge
• Analyse dataset properties: size, language coverage, recording conditions.
• Perform audio preprocessing:
  – Resampling to 16 kHz mono
  – Silence trimming and normalization
• Perform text preprocessing:
  – Lowercasing and punctuation handling
  – Number and special character normalization
• Create reproducible train/validation/test splits.
• Implement optional data augmentation:
  – Noise injection
  – Speed and pitch perturbation
• Generate dataset manifests and metadata files.

# Phase 3 – Feature Engineering & Baseline ASR Model (Weeks 4–5)

• Extract acoustic features:
  – Log-Mel spectrograms (baseline)
  – Optional MFCCs for comparison
• Design and implement a baseline ASR model:
  – CNN-BiLSTM + CTC or Transformer + CTC
• Implement tokenization and vocabulary generation.
• Train the baseline model on the training dataset.
• Implement greedy decoding for transcription.
• Evaluate baseline performance using WER and CER.
• Analyse baseline errors to guide model improvements.

# Phase 4 – Advanced Modeling & Optimization (Weeks 6–8)

• Implement advanced ASR architectures:
  – Conformer (CNN + Transformer hybrid)
  – wav2vec 2.0 fine-tuning on labeled data
• Apply training optimizations:
  – Mixed-precision (FP16) training
  – Learning rate scheduling and warm-up
• Improve decoding:
  – Beam search decoding
  – Optional external language model (KenLM)
• Conduct ablation studies to compare:
  – Feature types
  – Model architectures
  – Decoding strategies
• Select the best-performing model based on validation metrics.

# Phase 5 – Evaluation, Error Analysis & Benchmarking (Weeks 9–10)

• Perform full evaluation on the held-out test set.
• Compute quantitative metrics:
  – Word Error Rate (WER)
  – Character Error Rate (CER)
• Conduct qualitative error analysis:
  – Substitution, insertion, deletion patterns
  – Performance across speaker accents or noise levels
• Benchmark results against baseline and published results.
• Measure system efficiency:
  – GPU memory usage
  – Inference latency
• Summarise findings in tables and plots.

# Phase 6 – Inference System & Prototype Deployment (Week 11)

• Develop an inference pipeline:
  – Single-audio transcription
  – Batch transcription for datasets
• Build a user-facing interface:
  – Command-line interface (CLI)
  – Optional REST API using FastAPI or demo UI using Streamlit
• Test system robustness on unseen audio samples.
• Package the model and inference code for reproducibility.

# Phase 7 – Documentation, Dissertation Write-up & Submission (Week 12)

• Document the full methodology and experimental setup.
• Prepare dissertation chapters:
  – Introduction and literature review
  – Methodology
  – Experiments and results
  – Discussion, limitations, and future work
• Ensure reproducibility:
  – Code repository
  – Configuration files and environment details
• Prepare final figures, tables, and appendices.
• Submit dissertation and project artefacts.

Gantt Chart – Project Timeline

| Phase | Weeks | Key Activities | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | 1 | Problem definition & literature review | Research questions & scope |
| Phase 2 | 2–3 | Dataset preparation & preprocessing | Clean datasets & manifests |
| Phase 3 | 4–5 | Baseline ASR modeling | Baseline WER/CER |
| Phase 4 | 6–8 | Advanced modeling & optimization | Optimized ASR model |
| Phase 5 | 9–10 | Evaluation & benchmarking | Final metrics & analysis |
| Phase 6 | 11 | Inference & deployment | ASR prototype system |
| Phase 7 | 12 | Write-up & submission | Dissertation-ready report |

# Proposal-Ready Project Summary

| Aspect | Description |
| --- | --- |
| Project Title | Automatic Speech Recognition using Deep Learning |
| Objective | To design, implement, and evaluate a deep-learning-based ASR system. |
| Datasets | Mozilla Common Voice, VoxForge |
| Methodology | CTC-based models, Transformer/Conformer architectures, wav2vec 2.0 fine-tuning |
| Evaluation Metrics | Word Error Rate (WER), Character Error Rate (CER) |
| Tools & Frameworks | Python, PyTorch, torchaudio, Hugging Face Transformers |
| Compute Resources | Kaggle GPU P100 (16GB VRAM) |
| Deliverables | Trained ASR models, evaluation reports, inference system, MSc dissertation |

# References

Graves, A., Fernández, S., Gomez, F., & Schmidhuber, J. (2006). Connectionist Temporal Classification: Labelling Unsegmented Sequence Data with Recurrent Neural Networks. ICML.

Amodei, D., et al. (2016). Deep Speech 2: End-to-End Speech Recognition in English and Mandarin. Proceedings of ICML.

Gulati, A., et al. (2020). Conformer: Convolution-augmented Transformer for Speech Recognition. Interspeech.

Baevski, A., Zhou, H., Mohamed, A., & Auli, M. (2020). wav2vec 2.0: A Framework for Self-Supervised Learning of Speech Representations. NeurIPS.

Radford, A., et al. (2023). Robust Speech Recognition via Large-Scale Weak Supervision. arXiv:2212.04356.

Mozilla Common Voice Dataset. https://commonvoice.mozilla.org/

VoxForge Speech Corpus. http://www.repository.voxforge1.org/

Keskin, R. (2024). Speech-Datasets-for-ASR. GitHub repository. https://github.com/Rumeysakeskin/Speech-Datasets-for-ASR